GLA UNIVERSITY
Department of Computer Science and Engineering

PROJECT SYNOPSIS
DRIVER FATIGUE & DISTRACTION SAFETY MONITOR

A software-only, webcam-based computer vision and machine learning prototype
B.Tech CSE AIML | 2nd Year

Submitted by:
Yash Kaushik
Ananya Sharma
Divyanshi Varshney

Team Name: Nexora | Team ID: 43
Faculty Mentor: Anushka Shukla
Project Duration: Ongoing; started 18 September 2026. As of 9 October 2026, approximately 3 weeks have elapsed. End date not confirmed.

Platform: Windows laptop with built-in/external webcam; no additional hardware planned

GitHub repository:
https://github.com/kaushik82797-pixel/Driver_Fatigue_Monitor

Version: Draft v0.1 | Date: [09/October/2026]

# Document Control

| Field | Details |
| --- | --- |
| Project | Driver Distraction Detection and Safety Alert System |
| Institution / Department | GLA University / Computer Science and Engineering |
| Programme / Year | B.Tech CSE AIML / 2nd year |
| Team | Yash Kaushik; Ananya Sharma; Divyanshi Varshney |
| Mentor | Anushka Shukla |
| Duration | Started 18 September 2026; ongoing as of 9 October 2026. End date unknown; schedule remains provisional. |
| Current status | Planning and research; implementation results are not yet available |
| Version history | v0.1 — initial project synopsis draft; date and approval pending |
| Repository | https://github.com/kaushik82797-pixel/Driver_Fatigue_Monitor (repository contents/access not independently verified) |

## Revision History

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| v0.1 | [Insert date] | Project team | Initial synopsis draft based on supplied project description |
| v1.0 | [After review] | Project team | To be completed after mentor feedback and confirmation of datasets, scope and schedule |

# Executive Summary

Driver fatigue, driver distraction, and visual distraction can impair attention while driving. This project proposes a local, software-only prototype that uses a Windows laptop webcam to estimate visual cues associated with drowsiness and distraction. The planned pipeline uses Python and OpenCV for video capture, MediaPipe facial landmarks for geometry, temporal features such as Eye Aspect Ratio (EAR) and Mouth Aspect Ratio (MAR), and head-pose estimates. A lightweight scikit-learn classifier (CNN image classifier as the initial candidate, compared with a rule-based baseline and optionally Random Forest) will classify short time windows into states such as alert, drowsy, or distracted. An optional phone-object detector may be explored if time, compute, dataset suitability, and licensing permit. A dashboard and audio warning will present the system's estimate.

This is an academic prototype, not a certified driver-assistance system, medical diagnostic tool, or guarantee of road safety. Webcam cues can be affected by lighting, glasses, face position, camera angle, and individual variation. The system must report uncertainty and be evaluated on held-out data before any performance claims are made. No model results are claimed in this draft.

## Abbreviations

| Term | Meaning |
| --- | --- |
| EAR | Eye Aspect Ratio; geometric measure related to eye openness |
| MAR | Mouth Aspect Ratio; geometric measure related to mouth opening |
| CV | Computer Vision |
| ML | Machine Learning |
| CNN image classifier | Support Vector Machine |
| FPS | Frames per second |
| GUI | Graphical User Interface |
| TP/FP/FN/TN | True/False Positive/Negative |

# 1. Overview

## 1.1 Problem statement

Drivers may experience prolonged eye closure, repeated yawning, head drops, or extended gaze away from the forward direction. Mobile-phone interaction may also divert visual attention. The project will investigate whether these cues can be detected from a webcam stream and combined into understandable local warnings.

## 1.2 Goal

Develop and evaluate a real-time, laptop-based prototype that extracts facial geometry and head-pose cues, estimates fatigue/distraction states over time, and issues configurable visual and audio alerts.

## 1.3 Objectives

Capture frames from a Windows webcam and handle camera failures gracefully.

Detect facial landmarks and calculate EAR, MAR, and approximate head-pose/gaze-direction features.

Build a temporal feature pipeline and compare a transparent rule-based baseline with a lightweight CNN image classifier; consider Random Forest only if justified by validation.

Evaluate alert/distracted-behaviour classification using held-out data and per-class precision, recall, F1, confusion matrix, and latency.

Provide a real-time dashboard, alert cooldown, configurable thresholds, and a clear indication when the face cannot be tracked.

Document dataset provenance, licences, limitations, setup instructions, and reproducible evaluation.

## 1.4 Non-goals

No additional dedicated hardware is planned; laptop webcam and speakers are the target setup.

No vehicle control, braking, steering, fleet telematics integration, or emergency-service connection.

No claim of medical diagnosis, certainty about a driver's mental state, or certified road-safety performance.

Phone detection is an optional extension and may be omitted if it cannot be implemented and evaluated responsibly.

## 1.5 Value proposition

A low-cost educational demonstration of a computer-vision pipeline that runs locally, exposes its cues and limitations, and can be evaluated without uploading live webcam footage to a remote service.

# 2. Scope and Control

## 2.1 In scope

Local webcam capture and optional prerecorded-video input for testing.

Facial landmark tracking and temporal EAR/MAR/head-pose features.

Baseline rules plus an CNN image classifier classifier trained on documented labelled features.

State smoothing, persistence thresholds, alert cooldown, dashboard indicators and local audio warning.

Optional phone-object detection experiment, clearly separated from core fatigue classification.

Offline evaluation, unit/integration tests, README, dependency list, and final demonstration.

## 2.2 Out of scope

Vehicle integration or real driving validation; testing should be performed safely in a controlled setting.

Guaranteed detection of every driver distraction or phone-use event.

Cloud video storage, face identification, driver identity tracking, or automated disciplinary monitoring.

Custom hardware, Raspberry Pi, in-cabin tablet, or commercial deployment in this version.

## 2.3 Assumptions

A Windows laptop with a working webcam, microphone not required, speakers/headphones, and Python-compatible environment is available.

Team can obtain suitable datasets with clear terms of use, or collect a small consented test set if permitted by the university.

Project duration, mentor, exact datasets and final deliverables will be confirmed with the department.

## 2.4 Constraints

Laptop CPU/GPU capability and webcam frame rate may limit responsiveness.

Performance depends on lighting, face visibility, glasses, camera angle and subject variation.

Dataset labels may not match the proposed classes; licences and academic access conditions must be checked.

An 8-week plan is provisional only and is not a confirmed deadline.

## 2.5 Dependencies

Python; OpenCV; MediaPipe; NumPy; scikit-learn; audio playback library such as pygame or playsound.

Optional object detection package/model only after package, model and dataset licence review.

Webcam driver and Windows audio device.

## 2.6 Acceptance criteria and sign-off

Application starts and stops cleanly and reports a missing/unavailable camera without an unhandled crash.

Face-not-detected state is handled explicitly rather than silently classified as alert.

Evaluation report contains held-out per-class precision, recall, F1, confusion matrix, dataset split method, and measured latency; no performance target is asserted before baseline measurement.

Alerts are smoothed over time and have a configurable cooldown to reduce repeated audio spam.

README documents installation, operation, datasets/licences, model provenance, known limitations, and safe-demo instructions.

Mentor reviews the demo and report; approval/signatures remain pending.

| Stakeholder | Role | Decision area | Approval / Date |
| --- | --- | --- | --- |
| Faculty mentor | Reviewer | Scope, evaluation plan and final acceptance | [Pending] |
| Project team | Implementers | Implementation, tests and documentation | [Pending] |
| Department | Academic authority | Submission requirements | [As required] |

# 3. Stakeholders and RACI

Proposed responsibility allocation only; confirm it with all members and the faculty mentor.

| Activity | Yash Kaushik | Ananya Sharma | Divyanshi Varshney | Mentor |
| --- | --- | --- | --- | --- |
| Requirements and coordination | A/R | C | C | C |
| Dataset review and labels | C | A/R | C | C |
| Feature extraction and ML | C | A/R | C | C |
| Dashboard and alert integration | C | C | A/R | C |
| Testing and evaluation | R | R | R | C |
| Documentation and demo | A/R | R | R | C |
| Final approval | I | I | I | A |

R = Responsible, A = Accountable, C = Consulted, I = Informed. The proposed assignments are not final commitments.

# 4. Team and Roles

| Member | Proposed role | Proposed responsibilities | Skills to develop | Availability / Contact |
| --- | --- | --- | --- | --- |
| Yash Kaushik | Coordinator and integration (proposed) | Maintain task board, integrate modules, manage repository and demonstration | Python integration, Git, testing, documentation | [Confirm] |
| Ananya Sharma | CV/ML and data (proposed) | Review datasets, define labels, build feature extraction and model evaluation | OpenCV, MediaPipe, scikit-learn, data validation | [Confirm] |
| Divyanshi Varshney | Application, alerts and QA (proposed) | Build dashboard/alert flow, usability checks, test cases and user guide | Python GUI, audio, test design, documentation | [Confirm] |

Roles are suggestions for planning, not confirmed assignments. Team name: Nexora; Team ID: 43.

# 5. Week-wise Plan and Assignments

Provisional 8-week schedule for planning only. Dates, duration and milestones must be adjusted after the university deadline and mentor availability are confirmed.

| Week | Milestone | Yash (proposed) | Ananya (proposed) | Divyanshi (proposed) | Deliverable / status |
| --- | --- | --- | --- | --- | --- |
| 1 | Requirements and dataset review | Coordinate scope and repo | Dataset shortlist, licence review | Draft UI and test outline | Approved scope and dataset register; planned |
| 2 | Architecture and data pipeline | Set up environment and repo | Landmark/feature prototype | Dashboard wireframe | Architecture and feature schema; planned |
| 3 | Feature extraction | Integrate capture pipeline | EAR/MAR/head-pose extraction | Camera status and preview | Feature extraction demo; planned |
| 4 | Baseline model | Define interfaces and logging | Rule baseline and initial CNN image classifier | Alert state/cooldown logic | Baseline comparison; planned |
| 5 | Dashboard integration | Integrate modules | Train/evaluate candidate models | Dashboard and audio alerts | End-to-end prototype; planned |
| 6 | Evaluation and robustness | Run integration tests | Held-out metrics and error analysis | Test matrix and UX fixes | Evaluation report draft; planned |
| 7 | Hardening and documentation | Resolve integration issues | Reproducibility and model notes | README, test results, demo script | Release candidate; planned |
| 8 | Final review and demo | Coordinate presentation | Explain model/evaluation | Demonstration and documentation | Final submission, pending schedule confirmation |

## Milestone gates

Gate 1: mentor confirms scope, data use and evaluation approach.

Gate 2: webcam/feature extraction works with face-loss handling.

Gate 3: baseline is measured on held-out data before selecting a final classifier.

Gate 4: complete test report, limitations and repository documentation are reviewed before demo.

# 6. Users and UX

## 6.1 Personas

Student developer: needs a reproducible local prototype and transparent intermediate features for debugging.

Demonstration viewer/mentor: needs clear state labels, a visible confidence/uncertainty indication where available, and simple evidence of how the system responds.

Test participant: needs clear notice that webcam frames are processed locally and that recording is off by default.

## 6.2 Top user journeys

Launch application → select webcam or test video → preview begins → system reports tracking status.

System tracks face → extracts per-frame features → aggregates a short temporal window → updates estimated state.

When a warning condition persists → dashboard shows the warning and plays an audio alert, respecting cooldown.

Stop application → release camera and audio resources → save only permitted summary logs; do not save raw video by default.

## 6.3 User stories

As a user, I want to know when face tracking is unavailable so that I do not interpret missing data as an alert/awake state.

As a user, I want persistent warnings rather than a warning for every single blink so that alerts are not excessively noisy.

As a developer, I want to run a labelled video through the same pipeline so that evaluation is reproducible.

As a reviewer, I want the confusion matrix and class-wise metrics so that model weaknesses are visible.

## 6.4 Accessibility and usability

Use readable labels and high contrast; do not rely on colour alone to communicate state.

Provide start/stop controls and visible webcam status; keep audio alerts configurable.

Display a short disclaimer: prototype estimate only, not a substitute for rest or safe driving.

Test camera permission, low light, face occlusion and no-face conditions.

# 7. Market and Competitors

This is an academic prototype rather than a commercial product comparison. The comparison below describes technical approaches, not verified claims about named vendors.

| Approach | Strengths | Limitations | Project position |
| --- | --- | --- | --- |
| Single-frame threshold rules | Simple, interpretable and fast | Sensitive to individual differences, lighting and transient blinks | Use as a baseline, with temporal smoothing |
| Landmark features + classical ML | Lightweight; uses compact features; can be evaluated transparently | Requires representative labelled data and careful validation | Primary candidate: CNN image classifier, compare with rules |
| End-to-end deep learning | Can learn complex visual patterns | May require more data/compute and be harder to explain | Not the first choice for laptop-only MVP |
| Object detector for phone | Can identify a phone-like object in view | Object presence does not prove driver use; may add latency and licence constraints | Optional extension only |
| Commercial/vehicle-integrated systems | May use purpose-built sensors and validated integration | Not directly comparable to a student webcam-only prototype | No claim of equivalent performance or certification |

## 7.1 Positioning

The proposed differentiator is a low-cost, local, inspectable learning prototype that combines temporal facial geometry and head pose with visible warnings and a documented evaluation process. Any measured advantage must be established experimentally.

# 8. Objectives and Success Metrics

| Objective | Metric | Measurement approach | Target / status |
| --- | --- | --- | --- |
| O1: stable webcam operation | Crash-free run duration; camera recovery | Run controlled 10-minute test and record errors | Proposed test criterion; not yet measured |
| O2: detect fatigue-related cues | Per-class precision, recall, F1, confusion matrix | Held-out subject/video split where feasible | Baseline first; numeric target set after pilot |
| O3: detect distraction cues | Class-wise metrics for looking-away/head pose; phone class only if implemented | Annotated held-out clips and error review | Not measured |
| O4: responsive feedback | End-to-end processing latency and observed FPS | Measure on target Windows laptop | Profile before setting target |
| O5: useful alert behaviour | False alerts per minute, warning delay, cooldown behaviour | Scripted test cases and manual review | Thresholds to be tuned on validation set |
| O6: reproducibility | Setup success and repeatable evaluation | Fresh environment setup using README | Required before final submission |
| O7: privacy-conscious operation | Raw-video persistence; log contents | Inspect defaults and output directory | No raw video saved by default |

Avoid optimizing recall alone without checking false alarms: an overly sensitive system can become unusable, while missed events remain a serious limitation.

# 9. Key Features

| Feature | Description | Priority | Acceptance / dependency |
| --- | --- | --- | --- |
| Webcam/video input | OpenCV capture; optional prerecorded clips for testing | Must | Start/stop cleanly; handle camera unavailable |
| Face landmarks | MediaPipe face landmarks | Must | Missing-face status explicit; package version recorded |
| Eye features | EAR and temporal eye-closure duration/blink pattern | Must | Test against annotated examples; no fixed universal threshold assumed |
| Mouth feature | MAR and sustained mouth-opening/yawn cue | Should | Evaluate false positives such as speech |
| Head pose / gaze proxy | Approximate pitch/yaw or landmark-based direction | Must | Calibrate carefully; describe as estimate, not eye-tracking certainty |
| Temporal classifier | Windowed features; rule baseline and CNN image classifier candidate | Must | Subject/video-separated validation where feasible |
| Audio warning | Local beep/voice prompt with cooldown | Must | Configurable; can be muted |
| Dashboard | Camera preview, state, tracking status, alert and basic counters | Must | State is legible; no colour-only cues |
| Phone object detection | Optional detector on frames or sampled frames | Could | Only if time, latency and licence review allow; object presence ≠ usage |
| Session summary | Aggregate counts and technical errors without raw video | Should | Documented retention; no identity tracking |

# 10. Architecture

## 10.1 High-level architecture

| Layer / module | Responsibilities | Candidate technology |
| --- | --- | --- |
| Input | Capture webcam frame; timestamp; optional video file | OpenCV |
| Vision | Detect face and landmarks; handle tracking loss | MediaPipe Face Landmarker / suitable face-landmark solution |
| Feature extraction | EAR, MAR, head pose, eye-closure duration and temporal statistics | Python, NumPy |
| Inference | Rule-based baseline; CNN image classifier candidate; optional Random Forest comparison | scikit-learn |
| Optional phone branch | Detect phone-like object in selected frames | Optional pretrained object detector; review model/package licence |
| Decision engine | Combine evidence over time; thresholds, smoothing, cooldown, unknown state | Python |
| Presentation | Preview, state badge/text, event counters and audio warning | Tkinter or lightweight local GUI; pygame or playsound for audio alerts |
| Evaluation/logging | Metrics, timing, errors and aggregate events | scikit-learn metrics; CSV/JSON summary if needed |

## 10.2 Proposed software structure

| Path / module | Purpose |
| --- | --- |
| main.py | Application entry point and lifecycle |
| src/camera.py | Webcam/video capture and cleanup |
| src/landmarks.py | Face landmark extraction |
| src/features.py | EAR/MAR/head-pose and temporal features |
| src/model.py | Load/train classifier; prediction interface |
| src/decision.py | Temporal smoothing, thresholds, cooldown and unknown state |
| src/alerts.py | Audio alert handling |
| src/dashboard.py | Local dashboard and status indicators |
| src/evaluate.py | Held-out evaluation and metric export |
| data/README.md | Dataset source, licence, labels and preprocessing notes; data files excluded unless permitted |
| models/README.md | Model provenance/version notes; model files only when permitted |
| tests/ | Unit and integration tests |
| requirements.txt; README.md | Dependencies, setup, operation, limitations and reproducibility |

This is a proposed layout; adapt it to the existing repository after inspecting its actual contents.

# 11. Data Design

## 11.1 Dataset register

The team has selected the State Farm Distracted Driver Detection Kaggle competition dataset (https://www.kaggle.com/c/state-farm-distracted-driver-detection). The official competition describes 10 classes of driver activity represented by still images, including safe driving, texting, phone calls, operating the radio, drinking, reaching behind, hair/makeup, and talking to a passenger. This dataset is a candidate source for image-based distraction classification, but it does not directly provide temporal eye-closure, yawning, or driver distraction video labels. Those fatigue-related features cannot be trained or evaluated from this dataset alone. If fatigue detection remains in scope, obtain a suitable, separately documented drowsiness video dataset or clearly label fatigue detection as a separate webcam feature requiring independent validation. Access is subject to Kaggle competition rules; verify current terms before use.

| Dataset/source | Potential use | Known status from supplied brief | Action required |
| --- | --- | --- | --- |
| State Farm Distracted Driver Detection (Kaggle) — https://www.kaggle.com/c/state-farm-distracted-driver-detection | Distracted-driver image classes; suitability for temporal webcam pipeline must be assessed | Named as expected dataset link; access/use not confirmed | Check current availability, terms, label mapping and whether temporal events can be evaluated |
| NTHU Driver Drowsiness Detection Dataset | Drowsiness-related video evaluation/training if access granted | Brief says academic request may be required | Request access; record permission and citation |
| Kaggle proxy 'Drowsiness Detection' datasets | Potential exploratory data only | Exact dataset not specified | Do not use until exact page, creator, licence and provenance are recorded |
| Consent-based local test clips (optional) | Controlled functional tests, not necessarily training | Not collected/confirmed | Only with appropriate consent and university approval; define retention/deletion |

## 11.2 Feature data dictionary

| Field | Type / unit | Meaning | Notes |
| --- | --- | --- | --- |
| timestamp | Numeric/time | Frame or window timestamp | Use monotonic timing for latency where appropriate |
| ear_left / ear_right | Float, dimensionless | Eye openness geometry for each eye | Define exact landmark indices and formula in code |
| ear_mean | Float, dimensionless | Mean of valid left/right EAR | Mark missing values when landmarks unavailable |
| mar | Float, dimensionless | Mouth opening geometry | Speech may resemble yawning |
| head_pitch / head_yaw | Degrees or normalized estimate | Approximate head orientation | Coordinate convention and calibration must be documented |
| eye_closed_duration | Seconds | Duration of sustained low-eye-openness interval | Threshold calibrated on validation data |
| window_statistics | Float vector | Mean, min, variance, duration/counts over window | Window length selected empirically |
| label | Categorical | Alert / Drowsy / Distracted / Unknown (final mapping pending) | Map dataset labels explicitly; do not merge incompatible labels silently |
| prediction / score | Categorical / numeric | Model output and optional decision score | Not a calibrated probability unless calibration is tested |

## 11.3 Data split and governance

Prefer subject-independent or video/session-independent splits to reduce leakage when metadata supports it.

Keep training, validation and final test sets separate; tune thresholds on validation data, not the final test set.

Record dataset name, version, URL, access date, licence/permission, class mapping, preprocessing and exclusions.

Do not commit restricted datasets, credentials, personal videos or unlicensed model weights to GitHub.

Raw webcam video is not saved by default. Any consented recordings require approval, limited access and a stated deletion date.

# 12. Technical Workflow Diagrams

The following diagrams are built from native Word tables and text so the boxes, labels and connectors can be edited in Microsoft Word. They are conceptual diagrams, not claims that implementation is complete.

## 12.1 Work architecture diagram

| [Webcam / test video] | ↓ | [OpenCV frame capture] | ↓ | [MediaPipe face landmarks] | ↓ | [EAR / MAR / head-pose features] | ↓ | [Temporal window + rule baseline / CNN image classifier] | ↓ | [Decision engine: smoothing + cooldown] | ↓ | [Dashboard + audio warning + aggregate log] |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Input | Connector | Capture | Connector | Vision | Connector | Features | Connector | Inference | Connector | Decision | Connector | Output |

## 12.2 Technical workflow

| Step | Process | Output / branch |
| --- | --- | --- |
| 1 | Start app and choose webcam/video | If input fails → show error and stop safely |
| 2 | Read frame and timestamp | Frame available |
| 3 | Detect face and landmarks | If no face → show 'tracking unavailable'; do not assume alert |
| 4 | Calculate EAR, MAR, head pose and temporal features | Feature vector / missing-value status |
| 5 | Apply baseline/classifier to sliding window | Estimated state and score, if supported |
| 6 | Apply persistence rules and alert cooldown | Warning only when configured condition persists |
| 7 | Update dashboard and optional aggregate event log | State, counters and latency |
| 8 | Repeat until stop | Release webcam and audio resources |

## 12.3 State transition diagram

| Current state | Condition | Next state / action |
| --- | --- | --- |
| Initializing | Camera and model ready | Monitoring |
| Initializing | Camera/model failure | Error; show actionable message |
| Monitoring | Face/landmarks unavailable | Tracking unavailable; pause state inference |
| Monitoring | Drowsy cue persists over configured window | Drowsy warning; play audio if cooldown allows |
| Monitoring | Distraction cue persists over configured window | Distraction warning; play audio if cooldown allows |
| Warning | Warning condition clears for configured recovery window | Monitoring |
| Any active state | User presses Stop / close window | Stopping → release resources → Stopped |

## 12.4 Sequence diagram

| User | Application | Vision / features | Model / decision | Dashboard / audio |
| --- | --- | --- | --- | --- |
| Start | Open camera | — | Load model/config | Show preview/status |
| — | Read frame | Detect landmarks and compute features | — | — |
| — | Send temporal features | — | Predict and smooth state | — |
| — | Receive decision | — | Apply persistence/cooldown | Update state; optional sound |
| Stop | Release resources | Clear frame buffers | Close inference resources | Stop audio and close UI |

## 12.5 Use-case diagram (textual, editable)

| Actor | Use case | Outcome |
| --- | --- | --- |
| Project demonstrator | Start/stop monitor | Local session begins/ends safely |
| Project demonstrator | Select webcam or test video | Input source selected |
| Project demonstrator | View estimated state and tracking status | Interpret current output with limitations |
| Project demonstrator | Mute/configure alert | Audio behaviour controlled |
| Developer / evaluator | Run labelled test clips | Repeatable predictions and timings |
| Developer / evaluator | Export evaluation metrics | Metrics and confusion matrix available |
| System | Handle lost face/camera failure | Unknown/error state rather than misleading output |

## 12.6 Data flow diagram (DFD)

| External entity | Process | Data store / output |
| --- | --- | --- |
| Webcam or video file | P1: frame acquisition | Frames held in memory; no raw video saved by default |
| Frames | P2: landmarks and features | Feature vectors / temporal window |
| Feature vectors | P3: classifier and decision rules | Model file/config, if available and permitted |
| Predicted state | P4: alert and dashboard | Screen display, audio signal, optional aggregate event summary |
| Labelled evaluation clips | P5: evaluation | Metrics report and confusion matrix |

## 12.7 Deployment diagram

| Windows laptop | Local components | External dependencies |
| --- | --- | --- |
| CPU; webcam; display; speakers | Python app, OpenCV, MediaPipe, NumPy, scikit-learn, GUI and alert module | Dataset access during research/training only; live inference intended to run locally |
| Local storage | Source code, environment config, permitted model artefact and evaluation outputs | No cloud service required by the proposed runtime |
| User controls | Start/stop, source selection, mute and status view | Internet may be needed for installation/downloads but not intended for live inference |

## 12.8 Data / model lifecycle

| Dataset review | Preprocessing | Feature extraction | Train/validate | Test once | Package |
| --- | --- | --- | --- | --- | --- |
| Verify provenance/licence | Map labels; split by subject/video | Compute landmark features/windows | Tune on training/validation only | Report class metrics and errors | Record versions and limitations |

# 13. Quality: NFRs and Testing

## 13.1 Non-functional requirements

| Area | Requirement / measurement | Target or status |
| --- | --- | --- |
| Stability | No unhandled crash in a controlled 10-minute demo run | Proposed acceptance test; not yet run |
| Responsiveness | Measure frame processing time, end-to-end alert delay and observed FPS | Profile on actual laptop; no fabricated target |
| Robustness | Test face loss, partial occlusion, low light and camera errors | Test plan pending |
| Classification quality | Class-wise precision/recall/F1 and confusion matrix | Measured only after labelled held-out evaluation |
| Alert usability | Measure false alerts per minute and verify cooldown | Tune using validation set and scripted tests |
| Privacy | Raw frames remain in memory unless explicit approved recording feature is added | Required design default |
| Reproducibility | Fresh setup follows documented commands; versions recorded | Required before final handover |
| Maintainability | Separate capture, features, model, decisions, UI and tests | Proposed architecture |

## 13.2 Test plan

| ID | Test | Method | Expected result | Status |
| --- | --- | --- | --- | --- |
| T01 | Camera available | Start with working webcam | Preview begins and status is shown | Not run |
| T02 | Camera unavailable | Select invalid/busy camera index | Helpful error; no unhandled crash | Not run |
| T03 | Face absent | Use clip/frame with no face | Tracking unavailable, not 'alert' by default | Not run |
| T04 | Eye closure | Use annotated controlled examples | Feature/window response is recorded for review | Not run |
| T05 | Yawning / mouth opening | Use annotated examples with speech negatives | MAR cue evaluated; false positives recorded | Not run |
| T06 | Head orientation | Use labelled looking-forward/away examples | Pose estimate and errors documented | Not run |
| T07 | Temporal smoothing | Simulate brief blink vs sustained closure | Brief events do not immediately trigger long warning unless configured | Not run |
| T08 | Alert cooldown | Hold warning condition active | Audio does not repeatedly fire faster than configured cooldown | Not run |
| T09 | Held-out evaluation | Run fixed test split once after tuning | Metrics and confusion matrix exported | Not run |
| T10 | Phone branch (optional) | Test permitted labelled clips with phones and negatives | Object-detection metrics/latency reported; branch omitted if unsuitable | Not run |
| T11 | Performance | Measure processing and alert timing on target laptop | Measured results documented without extrapolation | Not run |
| T12 | Privacy/cleanup | Stop app and inspect files/logs | Camera released; no raw video stored by default | Not run |

## 13.3 Test environments

Development and evaluation are expected to run on a Windows laptop. Record Windows version, Python version, CPU/GPU, webcam resolution, library versions, model version and input clip details in the final report. A separate staging/production environment is not required for this local academic prototype.

# 14. Security and Compliance

## 14.1 Threats and mitigations

| Risk / asset | Potential impact | Mitigation |
| --- | --- | --- |
| Webcam privacy | Unintended recording or exposure | Local processing; raw recording off by default; visible camera status; stop control |
| Dataset/model licensing | Unauthorised redistribution or use | Record source, licence, access restrictions and attribution; do not commit restricted assets |
| Repository secrets | Credential leakage | No secrets in source control; use local ignored config for any settings |
| Dependency/model provenance | Untrusted package or weights | Pin and document versions; use trusted sources; review licences and integrity |
| Misleading alerts | Overconfidence or unsafe reliance | Prominent prototype disclaimer; display tracking unavailable; document false positives/negatives |
| Log exposure | Disclosure of session data | Store minimal aggregate technical logs; avoid face images and identifiers; define deletion policy |

## 14.2 Access and data handling

The application should not identify the person in front of the camera.

Use only datasets permitted for the intended academic use; follow dataset-specific access terms.

Do not collect or share classmates' video without informed consent and any required university approval.

Keep downloaded datasets and model files outside the public repository unless redistribution is explicitly allowed.

## 14.3 Compliance statement

This synopsis describes a student prototype. It does not claim compliance certification, regulatory approval, or suitability for deployment in a moving vehicle. All demos should be conducted in a stationary, controlled environment.

# 15. Delivery and Operations

## 15.1 Proposed releases

| Release | Contents | Gate |
| --- | --- | --- |
| v0.1 | Requirements, environment and dataset register | Mentor confirms scope and data plan |
| v0.2 | Webcam capture and landmark features | Camera and no-face handling tested |
| v0.3 | Rule baseline and initial feature dataset | Feature definitions and labels reviewed |
| v0.5 | Classifier and first evaluation | Held-out metrics available; errors analysed |
| v0.8 | Dashboard, audio, cooldown and integration | End-to-end functional test |
| v1.0 | Documented academic demo and final report | Mentor review; schedule to be confirmed |

## 15.2 Repository and version control

Repository link supplied by the team: https://github.com/kaushik82797-pixel/Driver_Fatigue_Monitor. Its current files, access permissions, dependencies and implementation status have not been independently verified for this synopsis.

Use descriptive commits and a README; keep secrets and private data out of version control.

Add requirements.txt or an equivalent pinned environment specification.

Record dataset/model source and licence in documentation.

Keep generated logs, local environments, raw recordings and restricted data out of the repository.

## 15.3 Troubleshooting runbook

| Symptom | Checks | Action |
| --- | --- | --- |
| Webcam cannot open | Camera index, Windows permission, another app using camera | Close competing apps; verify permission; select correct source |
| Face not tracked | Lighting, camera framing, occlusion, package/model version | Improve lighting/framing; show tracking-unavailable state |
| Warnings too frequent | Thresholds, temporal window, cooldown, blink examples | Tune on validation data; log false alerts |
| Warnings missed | Feature extraction, class mapping, held-out errors | Review confusion matrix and examples; avoid claiming guaranteed detection |
| Slow processing | Frame size, model branch, per-frame workload | Profile; reduce resolution or sample optional phone detector |
| Audio absent | Output device, mute state, OS volume | Show visual warning too; expose mute/audio status |

## 15.4 Communication plan

Weekly team review and task-board update (cadence to be agreed).

Share a short progress note and blockers with the faculty mentor at an agreed interval.

Use milestone demos to review evidence, not just screenshots or unmeasured claims.

# 16. Risks and Mitigations

| Risk | Likelihood / impact (initial qualitative estimate) | Mitigation | Owner (proposed) | Status |
| --- | --- | --- | --- | --- |
| Dataset access or licence blocks use | Medium / High | Verify early; maintain a documented alternative; do not assume proxy data has same labels | Ananya | Open |
| Dataset label mismatch | High / High | Create label mapping; inspect samples; separate incompatible tasks | Ananya | Open |
| Data leakage across frames from same person/video | Medium / High | Split by subject/session/video where possible | Ananya | Open |
| False positives from speech, blinks or lighting | High / High | Temporal smoothing, negative examples, class-wise analysis and threshold tuning | All | Open |
| Missed fatigue/distraction events | Medium / High | Report recall and failure cases; clear limitations; never imply guaranteed safety | All | Open |
| Head pose not equivalent to eye gaze | Medium / Medium | Use precise wording; validate pose estimate; do not overclaim gaze direction | Ananya | Open |
| Phone object detection adds latency or licence risk | Medium / Medium | Keep optional; sample frames; review licence; omit if not feasible | Team | Open |
| Unknown timeline / mentor requirements | High / Medium | Confirm submission date, required template and mentor feedback immediately | Yash (proposed) | Open |
| Laptop performance insufficient | Medium / Medium | Profile early; reduce frame size; simplify optional branch | Team | Open |
| User over-relies on prototype | Medium / High | Stationary demo only; visible disclaimer; no vehicle-control integration | Team | Open |

Likelihood and impact are preliminary planning judgements, not measured risk statistics.

# 17. Research and Evaluation

## 17.1 Research plan

Review landmark-based fatigue cues and limitations of EAR, MAR and head pose.

Compare rule-based temporal thresholds with CNN image classifier and, if data size permits, Random Forest.

Inspect dataset documentation and licensing before download/use; document exact versions and label definitions.

Use a subject/video-separated split where possible; keep final test data untouched during tuning.

Record per-class precision, recall, F1, confusion matrix, false-alert rate, inference latency and observed FPS.

Review false positives and false negatives qualitatively, including lighting, glasses, face angle, speech and camera placement.

## 17.2 Evaluation method

The unit of evaluation (frame, time window, clip or participant) must be stated explicitly. Do not randomly split adjacent frames from the same recording across train and test if this can leak near-duplicate visual information. Select alert thresholds on validation data and report final test metrics once. If phone detection is implemented, evaluate object detection separately from driver-distraction classification.

## 17.3 Current status

Planning and research. No completed implementation, model training, performance measurement, user study, or test result has been provided. Results tables should be filled only after experiments.

| Evaluation item | Result |
| --- | --- |
| Dataset/version/licence | [To be confirmed] |
| Number of subjects/videos and class distribution | [Fill after dataset inspection] |
| Feature baseline metrics | [Not measured] |
| CNN image classifier / Random Forest metrics | [Not measured] |
| Confusion matrix and error analysis | [Not measured] |
| Observed FPS and latency on target laptop | [Not measured] |
| Known failure cases | [Fill after testing] |

## 17.4 References and source register

The following are documentation starting points for the planned technology stack. Cite the exact dataset papers/pages and versions actually used in the final submission.

OpenCV Documentation. https://docs.opencv.org/

Google AI Edge, MediaPipe Face Landmarker documentation. https://ai.google.dev/edge/mediapipe/solutions/vision/face_landmarker

scikit-learn, Support Vector Machines. https://scikit-learn.org/stable/modules/svm.html

scikit-learn, Model Evaluation. https://scikit-learn.org/stable/modules/model_evaluation.html

State Farm Distracted Driver Detection (Kaggle competition page, as named in the supplied brief). https://www.kaggle.com/c/state-farm-distracted-driver-detection

NTHU Driver Drowsiness Detection Dataset — exact access page, paper citation and terms to be added after access confirmation.

[Add 3–5 reviewed research papers on driver drowsiness, EAR/MAR, head pose, temporal classification and in-cabin distraction.]

[If an object detector is selected, add its exact documentation, model card, and licence review; Ultralytics documentation: https://docs.ultralytics.com/]

# 18. Appendices

## Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Drowsiness cue | A visual feature associated with sleepiness; not proof of fatigue |
| Microsleep | A brief involuntary episode of sleep; webcam proxy cues cannot confirm all driver distractions |
| EAR | Ratio of distances between eye landmarks used as a proxy for eye openness |
| MAR | Ratio based on mouth landmarks used as a proxy for mouth opening |
| Head pose | Approximate orientation of the head, commonly described by pitch/yaw/roll |
| Temporal window | A sequence of feature samples aggregated over a chosen time interval |
| False positive | A warning/classification when the reference label does not indicate the event |
| False negative | An event in the reference labels that the system misses |
| Subject leakage | Information from the same person/session appearing in both training and test sets |

## Appendix B: Proposed repository layout

Driver_Fatigue_Monitor/
├── README.md
├── requirements.txt
├── main.py
├── src/
│   ├── camera.py
│   ├── landmarks.py
│   ├── features.py
│   ├── model.py
│   ├── decision.py
│   ├── alerts.py
│   ├── dashboard.py
│   └── evaluate.py
├── tests/
├── data/README.md
├── models/README.md
└── reports/

## Appendix C: Pre-submission checklist

[ ] Confirm team name/ID, mentor, project duration and deadline.

[ ] Verify exact dataset sources, access approvals, licence terms and citations.

[ ] Confirm the final 18-section structure against the department's requirements.

[ ] Run tests and replace every 'not measured' status only with real results.

[ ] Include model/dataset provenance and limitations in README and report.

[ ] Ensure no private video, restricted dataset, credentials or unlicensed weights are committed.

[ ] Obtain mentor review/sign-off and insert required institutional cover-page details.

## Appendix D: Sign-off

| Name / role | Review scope | Signature | Date |
| --- | --- | --- | --- |
| Faculty mentor: [Name] | Scope, methodology, evaluation and final submission | [Pending] | [Pending] |
| Team representative: [Name] | Document completeness and repository link | [Pending] | [Pending] |

## Final note

This document is a detailed project synopsis draft prepared from the information supplied. Before submission, confirm the university's exact formatting requirements, team roles, mentor, dates, dataset access/licences and reference list. Do not present planned features as completed work or fill in evaluation metrics without evidence.

# Research Background and Corrected References

The references below support the techniques and dataset described in this synopsis. A key scope limitation is that the selected State Farm dataset consists of labelled still images for 10 driver-activity classes; it is not a temporal drowsiness dataset. EAR-based blink analysis and drowsiness classification need time-series/video evidence and suitable fatigue labels. The team should not claim that State Farm alone trains or validates driver distraction/yawning detection.

## How the literature informs this project

Driver distraction and dataset choice. The State Farm competition provides 10 image classes covering safe driving and common secondary activities. It can support an image-based distraction branch, but the team must map its classes carefully and should not treat phone/object presence as proof of phone use.

Eye closure and blink features. Soukupová and Čech describe estimating eye openness from facial landmarks using Eye Aspect Ratio (EAR), then identifying blink patterns across a short temporal window. This supports EAR as one feature, not as a standalone guarantee of drowsiness.

Drowsiness needs suitable video data. Research using the NTHU Driver Drowsiness Detection dataset evaluates sequences that include slow blinking, yawning, and falling-asleep behaviours. If drowsiness remains a core goal, the team needs suitable data with verified access/terms or a clearly limited and separately evaluated implementation.

Vision-based distraction research. A 2021 survey reviews visual and manual distraction cues, including face, head pose, hands and gaze-related information. It supports treating head pose as an estimate and documenting limitations.

Landmark implementation. MediaPipe Face Mesh / Face Landmarker documentation describes facial landmark and face-transform outputs that can support geometric features. Record the selected API and version in the implementation report.

Model evaluation. Use held-out evaluation with per-class precision, recall, F1 and a confusion matrix. Prefer splits separated by driver/subject or recording where metadata permits, rather than randomly mixing near-duplicate frames.

## References (APA-style working list; verify final formatting with department)

Ana Lina Morelia, Dan Holman, SF_data_science, Taylor Smith, & Wendy Kan. (2016). State Farm Distracted Driver Detection [Kaggle competition and dataset]. Kaggle. https://www.kaggle.com/c/state-farm-distracted-driver-detection

Soukupová, T., & Čech, J. (2016). Real-Time Eye Blink Detection using Facial Landmarks. In Proceedings of the 21st Computer Vision Winter Workshop (CVWW 2016), Ljubljana, Slovenia. https://vision.fe.uni-lj.si/cvww2016/proceedings/papers/05.pdf

A survey on vision-based driver distraction analysis. (2021). Journal of Systems Architecture, 121, Article 102319. https://doi.org/10.1016/j.sysarc.2021.102319

Weng, C.-H., Lai, Y.-H., & Lai, S.-H. (2016). Driver Drowsiness Detection via a Hierarchical Temporal Deep Belief Network. In Proceedings of the Asian Conference on Computer Vision (ACCV) Workshops. Confirm page details from the publisher proceedings before final submission.

Google AI Edge. (n.d.). Face Landmarker guide. https://ai.google.dev/edge/mediapipe/solutions/vision/face_landmarker

OpenCV. (n.d.). OpenCV documentation. https://docs.opencv.org/

scikit-learn developers. (n.d.). Support Vector Machines. https://scikit-learn.org/stable/modules/svm.html

scikit-learn developers. (n.d.). Model evaluation: quantifying the quality of predictions. https://scikit-learn.org/stable/modules/model_evaluation.html

## Dataset limitation and required decision

Important: The selected State Farm dataset supports distracted-activity image classification, not direct training of blink duration, yawning, or driver distraction detection. Before finalizing implementation, the mentor and team should decide whether to (a) add an appropriately licensed drowsiness video dataset, or (b) narrow the evaluated ML scope to distraction and present fatigue cues as a separate experimental webcam module with limitations clearly stated.

## Project administration updates

Faculty mentor: Anushka Shukla.

Team name: Nexora.

Team ID: 43.

Project start date provided by team: 18 September 2026.

Status date used in this draft: 9 October 2026; project is ongoing and the end date is unknown.

Submission deadline: unknown; confirm with the mentor or department.

Implementation evidence and evaluation results: not yet available; test results and metrics remain pending/not measured.

# Revised Project Scope: State Farm Dataset Only

The project will be implemented strictly around the State Farm Distracted Driver Detection dataset. The system is an image-based driver-distraction classifier, not a fatigue, drowsiness, microsleep, or eye-closure detector. All objectives, methodology, evaluation, and claims must remain within the labels and evidence available in this dataset.

## Dataset classes

| Class label | Behaviour |
| --- | --- |
| c0 | Safe / normal driving |
| c1 | Texting with right hand |
| c2 | Talking on phone with right hand |
| c3 | Texting with left hand |
| c4 | Talking on phone with left hand |
| c5 | Operating the radio |
| c6 | Drinking |
| c7 | Reaching behind |
| c8 | Hair or makeup |
| c9 | Talking to a passenger |

## Feasible implementation

Prepare the labelled training images and create a stratified train/validation split. Where practical, consider driver identity when splitting to reduce leakage between images of the same person.

Resize and normalize images; apply modest data augmentation only to the training set.

Train a transfer-learning image classifier, preferably MobileNetV2 for a laptop-friendly baseline. Compare against a small custom CNN only if time and compute permit.

At inference, read a frame from the Windows webcam with OpenCV, resize it to the model input size, and predict one of the ten classes.

Display the predicted class, confidence score, and a neutral/attention-needed status in a dashboard. Treat confidence as model confidence, not a calibrated probability unless calibration is tested.

Play an optional audio alert for configured classes such as texting or phone use. Use a confidence threshold and a short cooldown to reduce repeated alerts.

Evaluate on a held-out validation set using accuracy, macro precision, macro recall, macro F1-score, and a confusion matrix. Record actual results only after running the experiments.

## What is not supported by this dataset

The dataset does not provide temporal video labels or dedicated labels for eye closure, yawning, microsleep, or fatigue. These features must not be listed as implemented or evaluated. The webcam demo is a frame-by-frame classification demonstration and may be affected by camera angle, lighting, occlusion, different vehicle interiors, and differences between the dataset images and live webcam frames.

## Suggested revised objective

To develop a software-only driver-distraction monitoring prototype that classifies driver images into the ten behaviour categories defined by the State Farm Distracted Driver Detection dataset, demonstrates frame-by-frame predictions using a Windows laptop webcam, and provides optional visual and audio alerts for selected distraction classes.

## Suggested revised abstract

Driver distraction can reduce attention to the road and increase driving risk. This project proposes a computer-vision prototype trained on the State Farm Distracted Driver Detection dataset to classify driver images into ten categories, including safe driving, texting, phone use, radio operation, drinking, reaching behind, hair or makeup, and talking to a passenger. A transfer-learning convolutional neural network will be trained on the labelled images and evaluated using a held-out validation set. For demonstration, an OpenCV application will capture frames from a Windows laptop webcam and display the predicted behaviour and confidence score. Optional audio alerts may be triggered for selected classes. Since the chosen dataset contains labelled still images rather than temporal fatigue recordings, the project will not claim to detect drowsiness, microsleep, yawning, or eye closure. Performance figures will be reported only after experiments are completed.

## Dataset reference

Ana Lina Morelia, Dan Holman, SF_data_science, Taylor Smith, and Wendy Kan. (2016). State Farm Distracted Driver Detection [Kaggle competition and dataset]. https://www.kaggle.com/c/state-farm-distracted-driver-detection

Note: The Kaggle dataset is subject to the competition's access and use rules. Follow those rules when downloading, using, and redistributing the data.